# SANDY PINES PRE-APP EXECUTIVE SUMMARY

2165 Sandy Pines Dr NE, Palm Bay | December 16, 2025 | EVEREST CAPITAL USA

| PROPERTY OVERVIEW |  |
| --- | --- |
| Parcel: 2835546 ¦ 1.065 acres | Zoning: RM-10 (verify if RM-15) |
| CONSTRAINT: 200-ft wellhead easement | BUILDABLE: 0.56 acres (47% encumbered) |

# THE SITUATION

- City well on property creates 200-ft protection zone per FL DEP 62-521

- Tim Roberts (Sept 2025): Cannot vacate until well abandoned (~10 years)

- New RO water treatment plant using Floridan Aquifer wells under design

# DEVELOPMENT OPTIONS

| Option | Units | Investment | Cap Rate |
| --- | --- | --- | --- |
| RM-10 Now | 5-6 | $1.0M | 6.2% |
| RM-15 Now | 7-8 | $1.4M | 6.8% |
| RM-20 Rezone | 10-11 | $2.0M | 6.8% |
| PHASED ★ | 6+10=16 | $2.9M | 6.9% |

# KEY QUESTIONS FOR CITY

- What uses permitted in 200-ft zone? (Parking? Stormwater? Landscaping?)

- Will city support Development Agreement for Phase 2 rights when well abandoned?

- Current zoning RM-10 or RM-15? (post Oct 2024 citywide rezoning)

- Is 10-year timeline in CIP? Can we get it in writing?

- Can we get phased site plan approval?

# RECOMMENDED STRATEGY

PHASED DEVELOPMENT: 6 units NOW + 10 units in ~10 years = 16 total

- Phase 1: Build 6-unit building on buildable area immediately

- Phase 2: Add 10 units when easement vacated (~2035)

- CRITICAL: Secure Development Agreement guaranteeing Phase 2 rights

SPD-2025-002 | ML Feasibility Score: 58.5 (C) | Full analysis in Sandy_Pines_PreApp_Report_Dec16.docx