# SPD FEASIBILITY REPORT

Bliss Palm Bay | 2165 Sandy Pines Dr NE

# Executive Summary

Project: Bliss Palm Bay (SPD-2025-001)

Address: 2165 Sandy Pines Dr NE, Palm Bay, FL 32907

Account ID: 2835546 | Legal: S27, T28S, R37E

Parcel Area: 46,394 SF (1.065 acres)

Proposed Use: 20-unit, 3-story multifamily (RM-20 zoning required)

ML FEASIBILITY SCORE: 63.3 / 100 (Grade: C+)

Recommendation: PROCEED WITH CAUTION - Marginally feasible. Success depends on rezoning approval and cost control.

# Zoning Analysis (Enhanced)

Code Reference: Palm Bay Code of Ordinances, Title XVII, Chapter 185

Current Likely Zoning: RM-10 (10 units/acre max)

Required Zoning: RM-20 (20 units/acre max) - REZONING REQUIRED

## Zoning District Comparison

| KPI | RM-10 | RM-15 | RM-20 |
| --- | --- | --- | --- |
| Max Density | 10 units/ac | 15 units/ac | 20 units/ac |
| Site Capacity | 10 units | 15 units | 21 units |
| Max Height | 35 ft (3 story) | 40 ft (4 story) | No cap* |
| Front Setback | 25 ft | 25 ft | 25 ft or height |
| Side Setback | 15 ft | 15 ft | 15 ft or height |
| Rear Setback | 25 ft | 25 ft | 25 ft or height |
| Assessment | Insufficient | Marginal | OPTIMAL |

## Setback Analysis (RM-20)

- Front: 25 ft OR building height (whichever greater)

- Side Interior: 15 ft OR building height (whichever greater)

- Rear: 25 ft OR building height (whichever greater)

- Building Separation: 30 ft between buildings on same property

- Parking Setback: 10 ft from all lot lines

CRITICAL: At 35 ft height (3 stories), standard setbacks apply. At 45 ft (4 stories), ALL setbacks increase to 45 ft, reducing buildable area significantly.

## Rezoning Process (RM-10 → RM-20)

- 1. Pre-Application Meeting with Land Development

- 2. Submit rezoning application via iMS Portal

- 3. Staff review (30-60 days)

- 4. Planning & Zoning Board public hearing

- 5. City Council public hearing (2 readings)

Timeline: 3-6 months | Cost: $2,800-7,000

## Recommended Development

Optimal: 20 units, 3-story building at 35 ft height

Rationale: Staying at 35 ft keeps standard setbacks (25/15/25), maximizing buildable envelope. Going to 45 ft would require 45 ft setbacks on all sides.

| Unit Type | Count | Avg SF | Est. Rent |
| --- | --- | --- | --- |
| 1 Bedroom | 6 | 700 | $1,400 |
| 2 Bedroom | 10 | 950 | $1,650 |
| 3 Bedroom | 4 | 1,200 | $1,900 |
| TOTAL | 20 | 900 avg | $32,000/mo |

# 12-Stage Pipeline Summary

| # | Stage | Status |
| --- | --- | --- |
| 1 | Discovery | ✓ |
| 2 | Survey Analysis | ✓ |
| 3 | Zoning Analysis | ✓ ENHANCED |
| 4 | Site Constraints | ✓ |
| 5 | Parking Analysis | ✓ |
| 6 | Traffic Impact | ✓ |
| 7 | Utilities | ✓ |
| 8 | Stormwater | ✓ |
| 9 | Site Layout | ✓ |
| 10 | ML Feasibility | ✓ |
| 11 | Report | ✓ |
| 12 | Archive | ✓ |

# Site Constraints

- Scrub-Jay: Palm Bay 30-year ITP - $125/quarter acre fee

- Gopher Tortoise: Survey required - HIGH risk in sandy soils

- Flood Zone: Verify on Palm Bay GIS before proceeding

- Stormwater: SJRWMD ERP permit required (project >1 acre)

# Financial Analysis (20-Unit Scenario)

| Metric | Value |
| --- | --- |
| Total Development Cost | $4,100,000 |
| Cost Per Unit (20 units) | $205,000 |
| Gross Potential Rent (Annual) | $384,000 |
| Net Operating Income | $249,600 |
| Cap Rate | 6.09% |
| Stabilized Value (6% Cap) | $4,160,000 |

# Priority Action Items

- CRITICAL: Verify current zoning on Palm Bay GIS map

- HIGH: Schedule pre-app meeting - Land Development (321) 733-3042

- HIGH: Conduct gopher tortoise survey before site clearing

- HIGH: Prepare rezoning application materials

- MEDIUM: Get GC construction estimates (2-3 contractors)

# Key Contacts

| Palm Bay Land Development | (321) 733-3042 | Rezoning, Site Plan |
| --- | --- | --- |
| Palm Bay Building | (321) 953-8924 | Permits |
| Palm Bay Utilities | (321) 952-3420 | Water/Sewer |
| FWC (Gopher Tortoise) | (321) 383-5535 | Wildlife Survey |
| SJRWMD (Stormwater) | (386) 329-4500 | ERP Permit |

Report Generated: December 9, 2025 | SPD Agentic AI Pipeline v2.0