# Sandy Pines Pre-App Meeting

2165 Sandy Pines Dr NE, Palm Bay | December 16, 2025 | EXECUTIVE SUMMARY

⚠️ CRITICAL CONSTRAINT: 200-ft Wellhead Protection Easement Cannot be vacated for ~10 years (Tim Roberts, Sept 11, 2025) ¦ 47% of parcel encumbered

# Property Overview

| TOTAL PARCEL 1.065 acres (46,394 SF) | BUILDABLE AREA 0.56 acres (24,394 SF) |
| --- | --- |

# Development Scenarios

| Option | Units | Cost | Cap Rate | Assessment |
| --- | --- | --- | --- | --- |
| RM-10 Now | 5-6 | $1.0M | 6.2% | Marginal |
| RM-15/20 Rezoned | 8-11 | $1.4-2.0M | 6.8% | Feasible |
| PHASED (Rec'd) | 6+10 | $2.9M | 6.9% | BEST ROI |
| Wait 10 Years | 20-21 | $4.9M | 5.8% | Risky (10yr hold) |

# Must-Ask Questions

- Can parking & stormwater go IN the easement zone?

- Will city support a Development Agreement for future expansion?

- What is current zoning? (RM-10 or RM-15 after Oct 2024 rezoning)

- Is 10-year timeline documented in Capital Improvement Plan?

# Recommended Position

Accept the constraint → Maximize buildable area → Secure future rights Ask for: (1) Permitted uses in easement confirmed, (2) Phased site plan concept approval, (3) Development Agreement process for Phase 2 rights

Everest Capital USA | SPD-2025-002 | ML Score: 58.5 (C)