# Sandy Pines Pre-App Analysis

2165 Sandy Pines Dr NE, Palm Bay, FL | Project SPD-2025-001

⚠️ CRITICAL CONSTRAINT DISCOVERED

200-foot wellhead protection easement CANNOT be vacated for approximately 10 years (per Tim Roberts, Palm Bay Utilities, September 11, 2025). This fundamentally changes the development analysis.

# 1. Property Overview

| Address | 2165 Sandy Pines Dr NE, Palm Bay, FL |
| --- | --- |
| Parcel ID | 2835546 |
| Legal Description | S½ of NE¼, Section 17, T28S, R37E, Brevard County |
| Total Parcel Size | 46,394 SF (1.065 acres) |
| Survey Date | August 26, 2024 (Kevin A. Smith, PSM) |
| EASEMENT ENCUMBRANCE | 200-foot radius wellhead protection zone (City of Palm Bay supply well) |

# 2. Wellhead Protection Constraint Analysis

## 2.1 City Response Summary

Tim Roberts, Palm Bay Utilities (September 11, 2025):

- Radial easement is required for wellhead protection per Florida DEP regulations

- Cannot be vacated until abandonment of the supply well

- City is designing new reverse osmosis water treatment plant using Floridan Aquifer wells

- Expected timeline: Approximately 10 years

## 2.2 Florida DEP Requirements

Per Florida Administrative Code Chapter 62-521 and local implementation:

- Standard wellhead protection area: 500-foot radius

- Inner zone (200 feet): Only well-associated activities, existing SFR, open space, recreation

- PROHIBITED in 200-foot zone: New impervious surfaces, new construction, regulated substances

## 2.3 Buildable Area Calculation

| Metric | Value |
| --- | --- |
| Total Parcel Area | 46,394 SF (1.065 ac) |
| 200-ft Radius Circle Area | 125,664 SF (2.88 ac) |
| Est. Easement Overlap (per survey) | ~20,000-25,000 SF (TBD exact) |
| Est. Buildable Area | ~21,000-26,000 SF (0.48-0.60 ac) |

ACTION: Request exact easement boundaries from city at pre-app meeting

# 3. Zoning Analysis

## 3.1 Current vs. Required Zoning

| Zoning | Without Easement | With Easement Constraint |
| --- | --- | --- |
| RM-10 (Current) | 10 units max | ~5-6 units max |
| RM-15 | 15 units max | ~7-9 units max |
| RM-20 | 21 units max | ~10-12 units max |

Note: Oct 2024 citywide rezoning converted some RM-10 to RM-15. Verify current zoning on Palm Bay GIS.

# 4. Highest and Best Use Analysis

## 4.1 Scenario Comparison

- Wait 10 Years (Full Development)

- Max units: 20-21 (RM-20 rezoning)

- Pro: Maximum density and value

- Con: 10-year hold with carrying costs, market uncertainty

- Develop Now Outside Easement

- Max units: ~6-8 (depending on exact buildable area)

- Building type: Duplex/triplex or small 6-8 unit building

- Pro: Immediate cash flow, use easement for parking/landscaping

- Con: Suboptimal use, limits future expansion options

- Phased Development with Future Rights

- Phase 1 NOW: 6-8 units on buildable area

- Phase 2 (10 years): Add 8-12 units when easement vacated

- Pro: Generates income now, preserves upside

- CRITICAL: Requires development agreement guaranteeing future expansion rights

- Single-Family Residential

- Build 2-3 single-family homes (no rezoning needed)

- Pro: Simplest entitlement, lowest risk

- Con: Lowest return on investment

- Sell/Dispose of Property

- Market to buyer willing to hold for 10 years

- Disclose easement constraint (material fact)

# 5. Questions for Pre-Application Meeting

- What is the EXACT acreage inside vs. outside the wellhead easement?

- What uses ARE permitted within the 200-foot zone? (Parking? Stormwater? Landscaping?)

- What is the maximum unit count achievable on the non-encumbered portion under current zoning?

- Was this parcel included in the October 2024 citywide RM-10 to RM-15 rezoning?

- Is the 10-year timeline documented in any Capital Improvement Plan we can reference?

- Would the city support a Development Agreement guaranteeing future expansion rights?

- Are there density transfer mechanisms in Palm Bay code that could compensate for the easement?

- What setbacks apply from the easement boundary vs. property boundary?

- Can we get pre-approval for a phased site plan showing future development areas?

- Who at Florida DEP can we contact regarding any variance possibilities?

# 6. Recommended Strategy

RECOMMENDED: Option C - Phased Development with Future Rights Agreement

Rationale:

- Generates income immediately rather than holding vacant land for 10 years

- Preserves upside when easement is eventually vacated

- Development Agreement provides legal protection for future expansion

- Easement area can still be used for parking, landscaping, stormwater (confirm at meeting)

Next Steps:

- Confirm buildable area and permitted uses in easement at today's meeting

- Request preliminary feedback on phased development concept

- Ask about Development Agreement process and city appetite

- Get written confirmation of well abandonment timeline

Prepared by Everest Capital USA | SPD Pipeline v1.0 | December 16, 2025